# Test Plan

Objective

Scope

Inclusions

Assumptions, Gaps and Open Questions

Test Environments

Defect Reporting Procedure

Test Strategy

Test Schedule

Test Deliverables

Requirements Traceability Matrix

Entry and Exit Criteria

Test Execution

Test Closure

Tools

Risks and Mitigations

Approvals

## Objective

The objective of this test plan is to verify that the VWO – Digital Experience Optimization Platform meets the requirements in the Product Requirements Document (PRD) prepared by Pramod Dutta and dated January 7, 2026, and to identify the PRD gaps that prevent a requirement from being tested.

The plan covers the nine functional requirements (FR1–FR9), the five non-functional requirements (NFR1–NFR5, IDs assigned by this plan: Performance, Security, Scalability, Data Privacy and Reliability) and the two user flows (Setting Up an A/B Test and Analyzing Behavioral Data) defined in the PRD.

Test effort is prioritized by the PRD priorities: Must (FR1, FR2, FR3, FR4, FR6), High (FR5, FR7, FR8) and Medium (FR9).

Anything the PRD does not state is recorded as an assumption or an open question. It is not treated as a confirmed requirement.

URL - https://app.vwo.com/

Source document - Product Requirements Document (PRD) VWO.com.pdf (January 7, 2026)

## Scope

Scope of Test Plan for the VWO – Digital Experience Optimization Platform:

1. Functional Testing:

- Verify each functional requirement FR1–FR9 against its PRD description (PRD section 6).

- Verify the capabilities listed for Experimentation & Testing, Behavioral Insights, Personalization, Program & Workflow Management and Integrations (PRD section 4).

- Verify the two user flows end to end (PRD section 5).

2. Data Validation Testing:

- Ensure that configuration inputs (experiments, audiences, goals and metrics, variations, surveys, workflow items) reject invalid data. The PRD defines no field-level rules, so expected results depend on the open questions.

- Test boundary values for configurable limits once the limits are defined.

- Validate the accuracy of data shown in reports and dashboards against the data captured.

3. Error Handling Testing:

- Verify that incomplete or invalid configurations produce clear error messages instead of silent failures (message content to be defined).

- Check error messages for sensitive information disclosure.

- Validate graceful behavior when an integrated platform is unavailable or rejects a request.

4. Performance Testing:

- Measure the response time of experiment editing workflows against the PRD target of 2 seconds.

- Measure how soon new data appears in real-time reports and dashboards and how long they take to load (target to be defined).

5. Security Testing:

- Verify two-factor authentication (2FA), role-based access control and activity logs (PRD section 7).

- Check for unauthorized access to experiments, reports, recordings and settings across roles and accounts.

- Check that visitor data captured by recordings, heatmaps and surveys is handled according to the Data Privacy requirement (controls to be defined).

6. Integration Testing:

- Verify data exchange with the platforms named in the PRD: Google Analytics, Mixpanel, Shopify, Salesforce, Segment, Snowflake, WordPress, Drupal, and CDP and analytics systems.

- Test data consistency between experiments, insights, personalization and reports.

7. Compatibility Testing:

- Test the web application on the browsers, operating systems and devices listed in Test Environments. The PRD refers to web and mobile digital properties and to cross-device and cross-browser QA but lists no supported environments.

8. Usability Testing:

- Evaluate how easily a user completes the two user flows, including the visual editor. This supports the PRD risk “User Adoption” and the KPI “Customer satisfaction/NPS for platform usability”.

9. Load and Scalability Testing:

- Evaluate behavior under high visitor volumes (PRD section 7: “without performance loss”). Target volumes are not defined.

10. Reliability Testing:

- Review availability evidence against the 99.9% uptime SLA for enterprise customers. The SLA cannot be demonstrated within a single test cycle.

11. Data Privacy Testing:

- Verify the data privacy controls identified by the compliance owner for GDPR, CCPA and regional data policies. The PRD does not list the controls.

12. Regression Testing:

- Conduct regression testing after bug fixes or updates to ensure existing functionality remains intact, starting with the Must-priority requirements.

13. Edge Case Testing:

- Test extreme and boundary scenarios in experiment setup and audience definitions.

14. Concurrency Testing:

- Assess behavior when several users work on the same experiment or planning item at the same time (PRD section 4.4: collaboration tools for distributed teams).

15. Ad Hoc Testing:

- Perform exploratory testing to identify hidden defects or usability issues.

16. Documentation Review:

- Review the PRD for gaps, ambiguities and untestable requirements, and record them under Assumptions, Gaps and Open Questions.

Not planned: CI/CD Testing, Backup and Recovery Testing, Internationalization Testing and Rate Limiting Testing. The PRD contains no related requirement. They will be added if clarification identifies one.

Out of scope: Pricing & Licensing (PRD section 9); Success Metrics (KPIs) (PRD section 8), which are business outcomes measured in production; and Future Enhancements (PRD section 11): AI-driven suggestion engine, native mobile SDK enhancements, and advanced predictive analytics and ROI forecasting.

It’s important to note that the scope of the test plan may evolve during the testing process based on feedback, changing requirements, or discoveries during testing. The scope should be reviewed and adjusted accordingly throughout the testing phase to ensure comprehensive coverage of the VWO platform.

### Inclusions

Each group is traced to its PRD requirement. Tags show the test type: Positive, Negative, Boundary, Integration, Regression, Usability, Security, Performance, Compatibility, Concurrency and Reliability.

Experimentation & Testing – A/B, Split URL and Multivariate (FR1, Must; PRD 4.1):

- [Positive] Create, launch and monitor an A/B test, a Split URL test and a Multivariate test, each with multiple variations.

- [Positive] Apply audience targeting, custom goals and metric configuration to an experiment and confirm they are saved and used.

- [Positive] Use version previews, scheduling and reporting for an experiment (PRD 4.1; behavior details are not specified).

- [Negative] Attempt to launch an experiment with incomplete configuration (for example, no variation or no goal) and verify it is handled without data loss. Expected result to be clarified.

- [Boundary] Test the minimum and maximum number of variations and the scheduling limits once they are defined.

- [Compatibility] Verify experiment variations on the supported browsers and devices (PRD 4.1: cross-device and cross-browser QA).

- [Regression] Re-run the experiment lifecycle (define, launch, monitor, conclude) after every build that touches experimentation.

SmartStats Engine (FR2, Must; PRD 4.1):

- [Positive] Verify that results for a completed experiment are produced with Bayesian analysis.

- [Positive] Verify results against an independently calculated reference using controlled visitor and conversion data. Tolerance to be defined.

- [Positive] Verify that results are statistically validated and shown in actionable reports (PRD 4.1, Requirement Highlights).

- [Negative] Verify behavior for an experiment with no visitors or no conversions. Expected result to be clarified.

Visual & Code Editor (FR3, Must; PRD 4.1 and 5.1):

- [Positive] Set up a variation with the visual (WYSIWYG) editor and with the code editor, save it and reopen it.

- [Positive] Verify that the variation renders as configured on the target page.

- [Performance] Measure editing workflow response time against the 2-second target (PRD section 7).

- [Negative] Enter invalid code in the code editor and verify that the editor and the target page remain usable. Expected result to be clarified.

- [Usability] Evaluate the ease of use of the visual editor for a non-developer and of the code editor for a developer.

Heatmaps & Session Recordings (FR4, Must; PRD 4.2):

- [Positive] Verify that click, scroll and focus heatmaps are generated for a page with captured visitor interactions.

- [Positive] Verify that session recordings capture and replay visitor interactions.

- [Positive] Verify on-page surveys and feedback, and funnel analytics that identify drop-off points (PRD 4.2). They are not listed in FR4, so their priority is to be confirmed.

- [Negative] Verify heatmap and recording behavior for a page with no captured interactions. Expected result to be clarified.

- [Security] Verify that sensitive visitor input is not exposed in recordings (assumption; related to the Data Privacy requirement).

Audience Targeting (FR5, High; PRD 4.1 and 4.3):

- [Positive] Define segments by behaviors and attributes and apply a segment to an experiment.

- [Positive] Verify that a visitor who matches the segment is included and a visitor who does not match is excluded.

- [Boundary] Test segment conditions at their threshold values. The attribute list is not defined in the PRD.

- [Negative] Verify handling of empty or conflicting segment conditions. Expected result to be clarified.

Real-time Reporting & Dashboards (FR6, Must; PRD 4.1):

- [Positive] Verify that reports and dashboards show up-to-date experiment analytics as visitors are recorded.

- [Positive] Verify the numbers shown (visitors and conversions) against controlled test traffic.

- [Performance] Measure how soon new data appears and how long dashboards take to load. “Real-time” is not defined; targets to be agreed.

- [Integration] Verify that reports stay consistent with the data shared with connected analytics tools.

Personalization Engine (FR7, High; PRD 4.3):

- [Positive] Segment users by geography, behavior and demographics and verify that tailored content is delivered to matching visitors in real time.

- [Negative] Verify that visitors outside the segment do not receive the personalized content. Expected result to be clarified.

- [Performance] Measure how quickly personalized content is delivered. Target to be defined.

Integration Connectors (FR8, High; PRD 4.1 and 4.5):

- [Integration] Verify data sync with Google Analytics and Mixpanel (PRD 4.1).

- [Integration] Verify data sync with Shopify, Salesforce, Segment, Snowflake, WordPress, Drupal, and CDP and analytics systems (PRD 4.5). The connectors in release scope are not stated.

- [Integration] Verify data consistency (counts and identifiers) between VWO and each connected platform.

- [Negative] Verify behavior when connector credentials are invalid or revoked and when the external platform is unavailable. Expected result to be clarified.

- [Security] Verify that connector credentials are not exposed in the UI, logs or reports (assumption).

Collaboration & Workflow Management (FR9, Medium; PRD 4.4):

- [Positive] Verify the central planning interface for optimization initiatives.

- [Positive] Verify Kanban-style workflows for experiment backlogs.

- [Positive] Verify the collaboration tools for distributed teams.

- [Concurrency] Verify data consistency when several users modify the same item at the same time.

- [Usability] Evaluate how easily a team plans and tracks an experiment backlog.

Performance (NFR1; PRD section 7):

- [Performance] Measure the response time of editing workflows under normal load against 2 seconds. “Editing workflows”, load, percentile and device and network baseline are not defined.

Security (NFR2; PRD section 7):

- [Security] 2FA: verify enrollment, sign-in with a second factor, and rejection of an invalid second factor. Supported methods are not defined.

- [Security] Role-based access control: verify that each role can perform only its permitted actions. Roles and permissions are not defined.

- [Security] Activity logs: verify that user actions are recorded. Log content and retention are not defined.

- [Negative] Attempt to open another account’s experiments and reports and verify that access is refused.

Scalability (NFR3; PRD section 7):

- [Performance] Run load tests with increasing visitor volumes and compare performance with a baseline. “High visitor volumes” and “performance loss” are not defined.

Data Privacy (NFR4; PRD section 7):

- [Security] Verify the controls required for GDPR, CCPA and regional data policies, as identified by the compliance owner.

Reliability (NFR5; PRD section 7):

- [Reliability] Review availability monitoring evidence against the 99.9% uptime SLA for enterprise customers. The measurement window and exclusions are not defined.

User Flows (PRD section 5):

- [Positive] E2E-01 Setting Up an A/B Test (PRD 5.1): define hypothesis and target metrics; select audience segment parameters; configure variations with the visual or code editor; launch and monitor; review SmartStats results and conclude the winner.

- [Positive] E2E-02 Analyzing Behavioral Data (PRD 5.2): access the Insights dashboard; generate heatmaps, record sessions and set funnels; correlate behavior insights with test outcomes; prioritize optimization ideas.

- [Regression] Run both flows on every release candidate. Steps that the PRD names but does not define (for example, how a hypothesis is recorded) are checked for completion only.

Cross-cutting checks applied to every group above:

- [Negative] Data validation: invalid characters, data types and mandatory fields on every configuration form (rules to be defined).

- [Security] Authentication and authorization: exercise each feature with a role that has permission and a role that does not (roles to be defined).

- [Negative] Error handling: invalid or malformed input produces an error message and leaves existing data unchanged.

- [Compatibility] Repeat the Must-priority checks on the browsers and devices in Test Environments.

- [Regression] Maintain a regression pack for FR1, FR2, FR3, FR4 and FR6 and run it after every fix.

### Assumptions, Gaps and Open Questions

The PRD is a high-level document. The items below are recorded instead of being invented. Until a question is answered, the related test cases use the assumptions listed here.

Assumptions

A1. The PRD dated January 7, 2026 is the only requirements source. No designs, acceptance criteria or release notes were supplied.

A2. A QA environment with test accounts will be provided. The PRD lists only the product URL (https://app.vwo.com/).

A3. The browsers, operating systems and devices in Test Environments are a proposed matrix, to be confirmed.

A4. Sandbox or test accounts will be available for the integrations named in the PRD.

A5. The exit thresholds in Entry and Exit Criteria are proposals to be agreed with the client.

A6. Dates, resources, approvers and tools that the PRD does not name are marked TBD.

A7. “Real-time”, “high visitor volumes” and “performance loss” have no numeric definition. No pass or fail threshold is assumed for them.

Gaps, ambiguities and missing requirements

| ID | PRD reference | Gap or ambiguity | Clarification needed | Testable as written? |
| --- | --- | --- | --- | --- |
| G1 | FR1, 4.1 | Number of variations, limits, experiment states and run duration are not stated. | Limits and allowed state transitions for an experiment. | Partly |
| G2 | FR2, 4.1 | No acceptance criteria for “Bayesian analysis” or “statistically validated” (metrics shown, thresholds, tolerance). | Expected outputs and tolerance for reference datasets. | Partly |
| G3 | FR3, 4.1, 5.1 | Languages and page types supported by the code editor, and the limits of the visual editor, are not stated. | Supported scope of each editor. | Partly |
| G4 | FR4, 4.2 | Surveys and funnel analytics appear in 4.2 but not in FR4. Data retention and sampling are not stated. | Priority of surveys and funnels; retention and sampling rules. | Partly |
| G5 | FR5, 4.1, 4.3 | “Behaviors and attributes” and “geography, behavior, demographics” are not listed. | List of attributes and their data sources. | Partly |
| G6 | FR6, 4.1 | “Real-time” has no latency target. Dashboard content is not listed. | Latency target; required reports and metrics. | No |
| G7 | FR7, 4.3 | Delivery latency and the experience for visitors outside a segment are not stated. | Expected behavior for non-matching visitors. | Partly |
| G8 | FR8, 4.1, 4.5 | Sync direction, frequency, data fields, authentication method and the connectors in release scope are not stated. | Connector list for this release and the data contract per connector. | Partly |
| G9 | FR9, 4.4 | Kanban states, roles and notifications are not stated. | Workflow states and permissions. | Partly |
| G10 | NFR1, 7 | “Editing workflows”, load, percentile and device and network baseline are not defined for the 2-second target. | Definition and measurement method. | Partly |
| G11 | NFR2, 7 | 2FA methods, roles and permissions, and activity log content and retention are not defined. | Methods, role-permission matrix and log fields. | Partly |
| G12 | NFR3, 7 | No visitor volume or acceptable degradation is stated. | Target volumes and thresholds. | No |
| G13 | NFR4, 7 | The controls and regions behind GDPR, CCPA and “regional data policies” are not listed. | Applicable regions and required controls from the compliance owner. | No |
| G14 | NFR5, 7 | The 99.9% SLA has no measurement window or exclusions and applies to enterprise customers only. | Measurement method and how it can be verified in test. | No (production monitoring) |
| G15 | 1, 4.1 | Supported browsers, operating systems and devices are not listed, although the PRD mentions web and mobile properties and cross-device QA. | Supported environment list. | Partly |
| G16 | General | Sign-in, onboarding and user management flows are not described, although 2FA and role-based access control are required. | Whether these flows are in scope and their requirements. | No |
| G17 | 5.1, 5.2 | Some flow steps (for example, define hypothesis, prioritize optimization ideas) have no stated inputs or outputs. | Expected result of each step. | Partly |
| G18 | 8, 9 | KPIs and pricing tiers are business information. Plan entitlements and limits are not stated. | Confirm that both stay out of test scope. | No |
| G19 | General | Several statements cite external pages (“Website”, geteppo.com) instead of acceptance criteria. | Confirm that the PRD is the authoritative source. | — |
| G20 | General | QA and Pre Prod URLs, schedule, resources and approvers are not provided. | Provide them before test case sign-off. | — |

Cannot be tested without clarification: FR6 real-time reporting (G6), Scalability (G12), Data Privacy (G13), Reliability (G14) and the sign-in and user management gap (G16). Requirements marked “Partly” can be tested now for presence and expected-path behavior. Their negative, boundary and non-functional expectations wait for the answers.

### Test Environments

The operating systems and versions that will be used for testing: Windows and macOS (proposed; versions to be confirmed).

The browsers and versions that will be tested: Google Chrome, Mozilla Firefox, Microsoft Edge and Safari, latest stable versions (proposed; the PRD lists none).

The device types and screen sizes that will be used for testing: desktop computers, laptops, tablets and smartphones, because the PRD refers to web and mobile digital properties and to cross-device QA.

The network connectivity and bandwidth that will be available for testing: wired and Wi-Fi for functional testing, and throttled profiles for performance testing (to be defined).

The hardware and software requirements for running the test cases: a standard QA workstation; load generation and monitoring tools to be selected.

The security protocols and authentication methods that will be used to access the test environment: VWO account sign-in, with 2FA enabled where the Security tests require it, and role-based test accounts (roles to be defined).

The access permissions and roles of the team members who will be using the test environment: testers, developers, Dev Ops and the product owner (access matrix to be defined).

Test data: role-based test accounts; a test website with pages under QA control for experiments, heatmaps and recordings; controlled visitor and conversion data with known expected results for SmartStats and report checks; and sandbox accounts for each integration.

| Name | Env url |
| --- | --- |
| QA | TBD – not provided in the PRD |
| Pre Prod | TBD – not provided in the PRD |
| Product URL (from the PRD) | https://app.vwo.com/ |

Proposed compatibility matrix (to be confirmed):

- Windows 10 – Chrome, Firefox and Edge

- Mac OS – Safari Browser

- Android Mobile OS – Chrome

- iPhone Mobile OS - Safari

### Defect Reporting Procedure

The criteria for identifying a defect: deviation from the PRD requirements (FR1–FR9, non-functional requirements and user flows), user experience issues, incorrect report or statistical data, or technical errors.

The steps for reporting a defect: use the designated defect template with the requirement ID, build and environment, detailed reproduction steps, expected and actual result, and screenshots or logs.

The process for triaging and prioritizing defects: assign severity and priority levels, link the defect to the affected requirement, and assign it to the Frontend, Backend or Dev Ops owner for investigation and resolution.

The tools and systems that will be used for tracking and managing defects: JIRA.

The roles and responsibilities of the team members involved in the defect reporting process: testers log and retest defects, developers fix them, and the test lead triages defects and reports status.

The communication channels and frequencies for updating stakeholders on the progress and status of defects: an end-of-day status email with the defects found that day, as described in the Test Strategy.

The metrics that will be used to measure the effectiveness of the defect reporting process: the number of defects found, the time taken to resolve them, the percentage of defects fixed, and defects by requirement ID and priority.

| Defect Process | POC |
| --- | --- |
| Frontend | TBD |
| Backend | TBD |
| Dev Ops | TBD |
| Requirements clarification | TBD (PRD prepared by Pramod Dutta) |

Tools - JIRA

### Test Strategy

The first step is to create test scenarios and test cases for the various features in Scope. Each test case is tagged with its requirement ID (FR1–FR9, non-functional requirement or user flow) so that coverage can be traced in the Requirements Traceability Matrix. Test cases are prioritized by the PRD priority: Must first, then High, then Medium.

While developing test cases, we’ll use a number of test design techniques.

  - Equivalence Class Partition (inputs of experiment, audience and goal configuration)

  - Boundary Value Analysis (configurable limits, once defined)

  - Decision Table Testing (audience and personalization segment rules)

  - State Transition Testing (experiment lifecycle and Kanban workflow states)

  - Use Case Testing (user flows 5.1 and 5.2)

We also use our expertise in creating Test Cases by applying the below:

  - Error Guessing

  - Exploratory Testing

- We prioritize the Test Cases

Step 2: Our testing procedure when we receive a request for testing:

- First, we’ll conduct smoke testing to see if the various and important functionalities of the application are working.

- We reject the build, if the Smoke Testing fails and will wait for the stable build before performing in depth testing of the application functionalities.

- Once we receive a stable build, which passes Smoke Testing, we perform in depth testing using the Test Cases created.

- Multiple Test Resources will be testing the same Application on Multiple Supported Environments simultaneously.

We then report the bugs in bug tracking tool and send dev. management the defect found on that day in a status end of the day email.

As part of the Testing, we will perform the below types of Testing:

  - Smoke Testing and Sanity Testing

  - Regression Testing and Retesting

  - Usability Testing, Functionality & UI Testing

  - Integration, Performance, Security and Compatibility Testing, for the integration and non-functional requirements in the PRD

- We repeat Test Cycles until we get the quality product.

Step3 – We will follow the below best practices to make our Testing better:

- Context Driven Testing – We will be performing Testing as per the context of the given application.

- Shift Left Testing – We will start testing from the beginning stages of the development itself, instead of waiting for the stable build.

- Exploratory Testing – Using our expertise we will perform Exploratory Testing, apart from the normal execution of the Test cases.

- End to End Flow Testing – We will test the end-to-end scenario which involve multiple functionalities to simulate the end user flows (user flows 5.1 and 5.2).

Non-functional requirements: performance, scalability, security and data privacy tests start only after the measurable targets in Assumptions, Gaps and Open Questions are agreed. Until then they are limited to exploratory measurements without pass or fail criteria.

Automation (assumption): smoke and regression checks for the Must-priority requirements are candidates for automation. Tool selection and scope are to be agreed.

### Test Schedule

Following is the test schedule planned for the project –

| Task | Dates |
| --- | --- |
| ▪ Creating Test Plan | TBD |
| ▪ Test Case Creation | TBD – after the open questions are answered |
| ▪ Test Case Execution | TBD |
| ▪ Summary Reports Submission Date | TBD |

Number of sprints to test the application: TBD. The PRD is dated January 7, 2026 and defines no release calendar or sprint plan.

### Test Deliverables

The following are to be delivered to the client:

| Deliverables | Description | Target Completion Date |
| --- | --- | --- |
| Test Plan | Details on the scope of the Project, test strategy, test schedule, resource requirements, test deliverables and schedule. | TBD |
| Functional Test Cases | Test Cases created for the scope defined, each tagged with its requirement ID. | TBD |
| Requirements Traceability Matrix | Mapping of FR1–FR9, the non-functional requirements and the user flows to test coverage, with status. | TBD |
| Defect Reports | Detailed description of the defects identified along with screenshots and steps to reproduce on a daily basis. | NA |
| Non-Functional Test Reports | Results of performance, security, compatibility and integration testing, once targets are agreed. | TBD |
| Summary Reports | Summary Reports – Bugs by Bug#, Bugs by Functional Area and Bugs by Priority. | TBD |

#### Requirements Traceability Matrix

The PRD numbers only FR1–FR9. NFR1–NFR5 (the PRD section 7 requirements, in order) and Flow 5.1 and 5.2 are IDs assigned by this plan. Status per requirement is added during Test Execution. Group names refer to Inclusions.

| Req ID | Requirement (PRD reference) | Priority | Inclusions group | Test types | Testable as written? |
| --- | --- | --- | --- | --- | --- |
| FR1 | A/B, Split & Multivariate Testing (4.1, 6) | Must | Experimentation & Testing | Positive, Negative, Boundary, Compatibility, Regression | Partly (G1) |
| FR2 | SmartStats Engine (4.1, 6) | Must | SmartStats Engine | Positive, Negative, data accuracy, Regression | Partly (G2) |
| FR3 | Visual & Code Editor (4.1, 5.1, 6) | Must | Visual & Code Editor | Positive, Negative, Usability, Performance | Partly (G3) |
| FR4 | Heatmaps & Session Recordings (4.2, 6) | Must | Heatmaps & Session Recordings | Positive, Negative, Security | Partly (G4) |
| FR5 | Audience Targeting (4.1, 4.3, 6) | High | Audience Targeting | Positive, Boundary, Negative | Partly (G5) |
| FR6 | Real-time Reporting & Dashboards (4.1, 6) | Must | Real-time Reporting & Dashboards | Positive, data accuracy, Performance, Integration | No (G6) |
| FR7 | Personalization Engine (4.3, 6) | High | Personalization Engine | Positive, Negative, Performance | Partly (G7) |
| FR8 | Integration Connectors (4.1, 4.5, 6) | High | Integration Connectors | Integration, Negative, Security | Partly (G8) |
| FR9 | Collaboration & Workflow Management (4.4, 6) | Medium | Collaboration & Workflow Management | Positive, Concurrency, Usability | Partly (G9) |
| NFR1 | Performance: system responds within 2 seconds for editing workflows (7) | Not stated | Performance | Performance | Partly (G10) |
| NFR2 | Security: 2FA, role-based access control, activity logs (7) | Not stated | Security | Security, Negative | Partly (G11, G16) |
| NFR3 | Scalability: support high visitor volumes without performance loss (7) | Not stated | Scalability | Performance (load) | No (G12) |
| NFR4 | Data Privacy: compliance with GDPR, CCPA and regional data policies (7) | Not stated | Data Privacy | Security, compliance review | No (G13) |
| NFR5 | Reliability: 99.9% uptime SLA for enterprise customers (7) | Not stated | Reliability | Availability monitoring review | No (G14) |
| Flow 5.1 | Setting Up an A/B Test (5.1) | Not stated | User Flows: E2E-01 | End to end, Regression | Partly (G17) |
| Flow 5.2 | Analyzing Behavioral Data (5.2) | Not stated | User Flows: E2E-02 | End to end, Regression | Partly (G17) |

Not traced to test cases (out of scope): PRD section 8 Success Metrics (KPIs), section 9 Pricing & Licensing and section 11 Future Enhancements.

### Entry and Exit Criteria

The below are the entry and exit criteria for every phase of Software Testing Life Cycle:

Requirement Analysis

#### Entry Criteria:

- Once the testing team receives the Requirements Documents or details about the Project (PRD dated January 7, 2026).

#### Exit Criteria:

- List of Requirements are explored and understood by the Testing team (FR1–FR9, non-functional requirements and user flows).

- Doubts are cleared: each open question in Assumptions, Gaps and Open Questions is answered by the PRD owner or accepted as a recorded assumption.

- The Requirements Traceability Matrix baseline is created.

### Test Execution

#### Entry Criteria:

- Test Scenarios and Test Cases Documents are signed-off by the Client.

- Application is ready for Testing: the build is deployed to the QA environment and passes smoke testing.

- Test accounts for each role, test data and integration sandbox accounts are available.

#### Exit Criteria:

- Test Case Reports, Defect Reports are ready.

- All planned test cases for the Must-priority requirements (FR1, FR2, FR3, FR4, FR6) are executed (proposed threshold: 100%).

- No Critical or High severity defect is open on a Must-priority requirement (proposed).

- Each deferred defect, and each requirement not tested because of an open question, is documented and approved by the client.

### Test Closure

#### Entry Criteria:

- Test Case Reports, Defect Reports are ready.

#### Exit Criteria:

- Test Summary Reports, including the Requirements Traceability Matrix status and the open clarifications.

#### Tools

The following are the list of Tools we will be using in this Project:

- JIRA Bug Tracking Tool

- Mind map Tool

- Snipping Screenshot Tool

- Word and Excel documents

- Performance, security and cross-browser testing tools: to be selected

#### Risks and Mitigations

The following are the list of risks possible and the ways to mitigate them:

Risk: Non-Availability of a Resource

Mitigation: Backup Resource Planning

Risk: Build URL is not working

Mitigation: Resources will work on other tasks

Risk: Less time for Testing

Mitigation: Ramp up the resources based on the Client needs dynamically

Risk: PRD requirements are not measurable (for example, real-time, high visitor volumes, SmartStats results)

Mitigation: Raise the open questions during Requirement Analysis, record the answers and update this plan before test case sign-off

Risk: Third-party integrations cannot be tested without sandbox accounts

Mitigation: Request sandbox accounts for each connector early; test the remaining connectors only after access is granted

Risk: SmartStats results cannot be verified without a reference

Mitigation: Use controlled datasets with independently calculated expected results and agree the tolerance with the product owner

Risk: Performance and scalability targets are undefined or not measurable

Mitigation: Agree measurable targets, load profiles and measurement points before designing performance tests

Risk: Data privacy (GDPR, CCPA, regional policies) and the 99.9% uptime SLA cannot be verified by functional testing alone

Mitigation: Involve the compliance owner, use availability monitoring evidence, and keep both out of the test exit criteria until they are defined

Risk (from PRD): Technical Complexity (PRD mitigation: robust SDKs and documentation, pre-built templates)

Test response: If SDKs, documentation or pre-built templates are delivered, include them in Documentation Review

Risk (from PRD): Data Accuracy Challenges (PRD mitigation: SmartStats and cross-tool validation integrations)

Test response: Verify report data against controlled test traffic and cross-check it with the connected analytics tools (FR2, FR6, FR8)

Risk (from PRD): User Adoption (PRD mitigation: guided tours, in-app support, analyst assistance)

Test response: Include these in Usability Testing if they are delivered. The PRD does not list them as requirements

#### Approvals

Team will send different types of documents for Client Approval like below:

- Test Plan

- Test Scenarios

- Test Cases

- Reports

Testing will only continue to the next steps once these approvals are done. Approver names and sign-off dates: TBD.